FULL PROPOSAL

# 10-Day SME Digital
Transformation Programme

Website → Dashboard → E-Commerce → Business System → AI → Automation → Deployment

Prepared for: UPM / MTDC stakeholder discussion

Technology implementation proposal by: AINNA

Document status: Draft for Stakeholder Discussion

Date: 20 September 2026

CORE PROPOSITION A practical implementation programme in which participating SMEs build, test, deploy and learn to operate their own digital business systems. The programme is designed to produce working outputs, not classroom-only training.

Important: This document is a proposal for discussion. References to UPM, MTDC or the UPM-MTDC Technology Centre do not constitute formal endorsement, procurement, appointment or partnership approval unless separately confirmed in writing.

# A. Document Control

| Item | Details |
| --- | --- |
| Document | 10-Day SME Digital Transformation Programme — Full Proposal |
| Version | 1.0 |
| Date | 20 September 2026 |
| Prepared by | AINNA |
| Prepared for | UPM / MTDC stakeholder discussion |
| Status | Draft for discussion and scope confirmation |
| Commercial basis | Minimum 10 participating companies per programme level |
| Programme duration | 10 delivery days across 3 modular implementation blocks |

# B. Contents

1. Executive Summary

2. Strategic Context and Rationale

3. Programme Objectives

4. Target Participants and Entry Criteria

5. Programme Design Principles

6. Programme Architecture

7. Detailed Module Scope

8. Full 10-Day Itinerary

9. Delivery Methodology

10. Participant Deliverables

11. Technology, Infrastructure and AI Deployment

12. Security, Governance and Responsible AI

13. Measurement, Quality Gates and Acceptance

14. Commercial Proposal

15. Scope Exclusions and Assumptions

16. Proposed Stakeholder Roles

17. Pre-Programme Onboarding

18. 30/60/90-Day Continuity Roadmap

19. Risks and Mitigation

20. Terms and Commercial Conditions

21. Proposed Next Steps

Appendix A: Commercial Matrix

Appendix B: Participant Preparation Checklist

Appendix C: Source References

# 1. Executive Summary

The 10-Day SME Digital Transformation Programme is a modular, implementation-led programme designed to move participating companies from basic digital presence to deployable business systems, AI-assisted workflows and operational automation.

The programme is deliberately structured around working outputs. Participants do not only learn concepts: they work with their own company information, processes and business requirements to build assets that can be tested, deployed and managed after the programme.

Programme outcome Each participating company should leave the selected programme level with a working digital output, administrator access, documented next steps and a clear 30/60/90-day improvement roadmap.

| Programme Level | Duration | Core Scope | Fee / Company |
| --- | --- | --- | --- |
| Level 1 — Basic | 3 days | Website + SEO + security + management dashboard | RM3,000 |
| Level 2 — Intermediate | 3 days | E-commerce + product/order/customer workflow | RM3,000 |
| Level 3 — Advanced | 4 days | Business modules + AI + automation + integrations + handover | RM5,000 |
| Full Programme | 10 delivery days | Basic + Intermediate + Advanced | RM11,000 |

Commercial structure. For a company taking the full programme, the programme fee is RM11,000. Year-1 infrastructure is RM500 per company, producing a standard Year-1 total of RM11,500. An optional initial AI model deployment is RM1,200 per company, making the Year-1 total RM12,700 only where that add-on is selected. From Year 2 onward, infrastructure is RM1,000 per company per year; AI model/provider costs are separate and are not fixed in this proposal.

Minimum cohort. The commercial rates are based on a minimum of 10 participating companies per programme level. Participation may be modular, subject to readiness assessment and prerequisites.

# 2. Strategic Context and Rationale

SMEs frequently adopt digital tools in fragments: a website from one provider, commerce on another platform, spreadsheets for operations, separate messaging channels and isolated AI subscriptions. The resulting environment can improve individual tasks but often does not create a coherent operating system for the business.

This proposal addresses that gap through a staged build sequence: first establish the digital foundation, then add commerce, then connect operational modules, AI and automation. The design keeps implementation close to each company’s actual workflow and introduces advanced AI only where it produces practical value.

Institutional fit. MTDC describes its Technology Centres as environments that connect entrepreneurs, academics, researchers and technology experts, and identifies UPM-MTDC as its Serdang technology centre. UPM also emphasises mutually beneficial university–industry–community engagement through its industry relations functions. These characteristics make the UPM-MTDC ecosystem a relevant setting for an implementation-focused SME digital capability programme, subject to stakeholder approval and final scope confirmation.

Why implementation-led? The programme avoids a common failure mode of digital training: participants understand the concept but return to the business without a working asset, access, ownership model or next-step roadmap. Every level therefore ends with testing, deployment readiness and administrator capability.

# 3. Programme Objectives

Build practical SME capability to define digital requirements, work with AI-assisted development tools and verify system outputs.

Create a professional business website with SEO and security foundations from the beginning of the programme.

Enable participating companies to manage a basic business dashboard and, where selected, an e-commerce workflow.

Digitise selected operational processes through suitable modules such as CRM, inventory, sales, finance, HR, tasks, SOPs, documents or reporting.

Introduce AI and automation selectively, using the appropriate tool for each task rather than forcing all workloads through a large language model.

Provide production deployment, administrator access, training, documentation and handover.

Establish measurable quality gates and a 30/60/90-day continuity roadmap so the system can continue to mature after the programme.

# 4. Target Participants and Entry Criteria

The programme is intended for SMEs that want to improve digital execution, commerce and operational systems without requiring participants to become software developers. Each company should nominate at least one decision-maker or system owner who understands the business workflow and can verify whether the resulting system follows company rules.

| Participant Profile | Recommended Condition |
| --- | --- |
| Basic | SME requiring a professional website, SEO/security foundation and simple dashboard. |
| Intermediate | SME with an adequate digital foundation and a need for product catalogue, order and customer workflows. |
| Advanced | SME with defined processes/data and a need for operating modules, automation, integrations and AI-assisted workflows. |
| Direct entry to later level | Permitted only where existing capability is compatible and the company passes readiness assessment. |

Minimum cohort: 10 participating companies per programme level.

# 5. Programme Design Principles

| Principle | Application |
| --- | --- |
| Build, not only learn | Every module produces a tangible working output or deployable capability. |
| Use real company context | Participants work with their actual products, services, workflows, data structures and operating requirements. |
| Progressive architecture | Website → dashboard → commerce → business modules → AI → automation → deployment. |
| Security from Day 1 | SEO and security are introduced at the start, then verified and hardened throughout delivery. |
| Human verification | AI-assisted output is reviewed by people responsible for the business process. |
| Modular participation | Companies may participate at the appropriate level if prerequisites are met; there is no forced upgrade path. |
| Ownable output | The objective is a system the SME can access, understand and continue improving, not a black-box demonstration. |

# 6. Programme Architecture

| Level | Delivery Days | Transformation Stage | Primary Outputs |
| --- | --- | --- | --- |
| Level 1 — Basic | Days 1–3 | Digital Foundation | Website, SEO foundation, security baseline, dashboard, deployment and admin access |
| Level 2 — Intermediate | Days 4–6 | Digital Commerce | Catalogue, SKU/product structure, cart/checkout flow, customer/order workflow, testing |
| Level 3 — Advanced | Days 7–10 | Digital Operations | Selected business modules, AI/automation, integrations, final testing, demo, training and handover |

Calendar interpretation “10 days” means 10 delivery days across three implementation blocks (3 + 3 + 4). The blocks do not need to run as 10 consecutive calendar days. Final dates are to be confirmed by the programme organiser. If a Friday-start format is preferred, each module may be scheduled to open on Friday subject to the agreed calendar.

# 7. Detailed Module Scope

## Level 1 — Basic (3 Days | RM3,000 / Company)

Business discovery and digital requirement mapping.

Website information architecture, page structure and content planning.

SEO architecture, page-title/keyword structure and search-engine readability.

HTTPS/security baseline, access planning, backup/logging considerations and secure administrator workflow.

Responsive corporate/business website build.

Company profile, product/service presentation and enquiry/contact flow.

Basic management dashboard and selected KPI views.

User roles and access-control validation.

Mobile, functional, SEO and security verification.

Production deployment and administrator training.

## Level 2 — Intermediate (3 Days | RM3,000 / Company)

E-commerce architecture: categories, products, SKU structure, pricing and stock structure.

Customer journey and order workflow design.

Product catalogue and product-detail experience.

Cart, checkout and customer-detail capture.

Basic order administration and stock display.

Payment integration where applicable and where the merchant/payment account is available.

Notification and customer workflow integration.

End-to-end testing, production preparation, deployment and administrator training.

## Level 3 — Advanced (4 Days | RM5,000 / Company)

Business-process mapping and user-role design.

Database/data structure and module-selection planning.

Selected operational modules based on confirmed company requirements — examples include CRM, inventory, sales, finance, HR, tasks, SOP, documents, procurement, customer management and reporting.

Workflow automation, alerts and notifications.

AI-assisted operations, business-data queries and controlled agent workflows.

API/external-system integration where applicable.

Final functional, access, workflow, integration and data validation tests.

Security verification, backup verification and production deployment.

Final demonstration, administrator training, documentation and official handover.

30/60/90-day implementation roadmap.

Scope control: The Advanced level does not imply that every company receives every listed module. Modules are selected according to confirmed business requirements, data availability and the agreed implementation scope.

# 8. Full 10-Day Itinerary

The itinerary below is the proposed delivery structure. Exact start/end times can be adapted to the final venue and organiser requirements, while maintaining the agreed learning and implementation outcomes. Day 10 timing is fixed in this proposal to preserve final testing and handover discipline.

## Day 1 — Business Foundation, Website Architecture, SEO & Security

| Time | Activity |
| --- | --- |
| 09:00–09:30 | Opening, objectives and company profile confirmation |
| 09:30–10:45 | Business discovery: customer, offer, workflow and digital gaps |
| 11:00–12:30 | Website architecture: sitemap, priority pages and content plan |
| 13:30–15:00 | SEO foundation: search intent, page titles, content structure and discoverability |
| 15:15–16:30 | Security baseline: HTTPS, access model, backup/logging plan and safe admin practice |
| 16:30–17:30 | Build plan, company-specific requirements and Day-1 quality gate |

Day outcome Output: Approved website/system foundation, SEO structure, security baseline and implementation plan.

## Day 2 — Website Build & Content

| Time | Activity |
| --- | --- |
| 09:00–10:30 | Homepage and core navigation build |
| 10:45–12:30 | Company profile and product/service pages |
| 13:30–15:00 | Content, imagery, CTA and enquiry/contact flow |
| 15:15–16:30 | Responsive/mobile refinement and accessibility basics |
| 16:30–17:30 | SEO implementation, participant review and corrections |

Day outcome Output: Working responsive business website draft populated with company content.

## Day 3 — Dashboard, Validation, Deployment & Admin Training

| Time | Activity |
| --- | --- |
| 09:00–10:30 | Dashboard/KPI structure and data-source setup |
| 10:45–12:30 | User roles, access control and management views |
| 13:30–15:00 | Functional, mobile, SEO and security verification |
| 15:15–16:15 | Backup verification and production deployment |
| 16:15–17:30 | Administrator training, acceptance review and Level-1 handover checkpoint |

Day outcome Output: Deployed digital foundation with dashboard and administrator capability.

## Day 4 — E-Commerce Architecture

| Time | Activity |
| --- | --- |
| 09:00–10:30 | Commerce objectives, product structure and categories |
| 10:45–12:30 | SKU, pricing, stock and product-data structure |
| 13:30–15:00 | Customer journey and order workflow mapping |
| 15:15–16:30 | Checkout/payment readiness and fulfilment requirements |
| 16:30–17:30 | Commerce architecture review and build checklist |

Day outcome Output: Approved e-commerce data model and customer/order journey.

## Day 5 — E-Commerce Build

| Time | Activity |
| --- | --- |
| 09:00–10:30 | Catalogue and product-detail experience |
| 10:45–12:30 | Cart and quantity controls |
| 13:30–15:00 | Checkout and customer-detail capture |
| 15:15–16:30 | Order administration and stock display |
| 16:30–17:30 | Participant testing and issue log |

Day outcome Output: Working commerce flow from product discovery to order capture.

## Day 6 — Commerce Integration, Testing & Deployment

| Time | Activity |
| --- | --- |
| 09:00–10:30 | Customer/order workflow integration |
| 10:45–12:30 | Payment integration where applicable and notification flow |
| 13:30–15:00 | End-to-end test cases and error handling |
| 15:15–16:30 | Production readiness, security/access review and fixes |
| 16:30–17:30 | Deployment and administrator training |

Day outcome Output: Tested and deployed e-commerce workflow, subject to third-party account readiness.

## Day 7 — Business System Architecture

| Time | Activity |
| --- | --- |
| 09:00–10:30 | Operational pain-point and process mapping |
| 10:45–12:30 | User roles, permissions and data boundaries |
| 13:30–15:00 | Module prioritisation and database/data structure planning |
| 15:15–16:30 | Integration map and automation opportunities |
| 16:30–17:30 | Advanced build plan and acceptance criteria |

Day outcome Output: Company-specific business-system architecture and prioritised module scope.

## Day 8 — Operational Modules

| Time | Activity |
| --- | --- |
| 09:00–10:30 | Selected module build — session 1 |
| 10:45–12:30 | Selected module build — session 2 |
| 13:30–15:00 | Dashboard/reporting and workflow connection |
| 15:15–16:30 | Role-based access and validation |
| 16:30–17:30 | User testing and issue resolution |

Day outcome Output: Working selected operating modules aligned to the agreed company scope.

## Day 9 — AI, Automation & Integration

| Time | Activity |
| --- | --- |
| 09:00–10:30 | Automation candidates, rules and notification design |
| 10:45–12:30 | AI-assisted workflow and business-data query setup |
| 13:30–15:00 | Smart routing / controlled agent workflow and human-review points |
| 15:15–16:30 | API/external-system integration where applicable |
| 16:30–17:30 | End-to-end rehearsal and Day-10 readiness review |

Day outcome Output: Controlled automation and AI-assisted workflows integrated into the business system.

## Day 10 — Final Testing, Deployment, Demo & Handover

| Time | Activity |
| --- | --- |
| 10:00–12:30 | Final system testing: modules, users, workflows, integration and data validation |
| 12:30–13:30 | Lunch |
| 13:30–15:00 | Security verification, access control, backup verification and production deployment |
| 15:00–15:30 | Break |
| 15:30–17:00 | Final demonstration, administrator training, operational walkthrough and Q&A |
| 17:00–18:00 | Official handover: access confirmation, documentation, deployment verification and 30/60/90-day roadmap |

Day outcome Output: Production-ready handover, trained administrator and continuity roadmap. Programme ends at 6:00 PM on Day 10.

# 9. Delivery Methodology

| Method | How It Works |
| --- | --- |
| Guided implementation | Facilitators guide each company through structured tasks while participants provide business context and verify output. |
| Company-specific build | The system is configured around actual products, services, workflows and selected modules rather than generic exercises. |
| Checkpoint-based delivery | Each day ends with required outputs and a quality gate before progressing. |
| AI-assisted development | AI tools may accelerate drafting, configuration, troubleshooting and system development, but output is verified against business rules. |
| Progressive deployment | Systems move from draft to test to production only after defined checks. |
| Administrator enablement | Each participating company identifies a system owner/admin and receives practical operational guidance. |

# 10. Participant Deliverables

Deliverables depend on the programme level selected and the agreed company scope. The following matrix shows the expected output categories.

| Deliverable | Basic | Intermediate | Advanced |
| --- | --- | --- | --- |
| Responsive business website | Included | Foundation required | Maintained/integrated |
| SEO foundation | Included | Maintained | Maintained |
| Security baseline | Included | Validated | Hardened/validated |
| Management dashboard | Included | Extended as needed | Operational views |
| Product/SKU catalogue | — | Included | Integrated as needed |
| Cart/checkout/order flow | — | Included | Integrated as needed |
| Selected business modules | — | — | Included by scope |
| AI-assisted workflows | — | Optional light use | Included where appropriate |
| Automation/integration | — | Basic where required | Included by scope |
| Production deployment | Included | Included | Included |
| Admin training | Included | Included | Included |
| Documentation/roadmap | Basic handover | Commerce handover | Full handover + 30/60/90 roadmap |

# 11. Technology, Infrastructure and AI Deployment

The programme separates programme delivery, infrastructure and optional AI model deployment so participating companies can understand the cost and ownership model clearly.

## 11.1 Standard Infrastructure

Year 1 infrastructure: RM500 per company per year.

Year 2+ infrastructure: RM1,000 per company per year.

Infrastructure is intended to host the agreed website/system environment under the programme scope.

Unusual storage, GPU, traffic or compute requirements may require a separate quotation.

## 11.2 Optional Initial AI Model Deployment

Optional add-on: RM1,200 per company.

May include an Ollama environment, Luna GPT / supported model, initial model/runtime configuration, basic integration and initial deployment.

The add-on is not compulsory and is not included in the RM11,000 programme fee.

From Year 2 onward, AI model/provider selection is separated from infrastructure pricing.

## 11.3 Year-2 Model Choice

Continue with a compatible local/open-source model.

Select and subscribe to an external AI provider directly.

Use another compatible model/provider based on company needs.

Subscribe to a future AINNA-managed model when commercially available; pricing will depend on the model and commercial offering and is not fixed in this proposal.

# 12. Security, Governance and Responsible AI

| Control Area | Proposed Practice |
| --- | --- |
| Access control | Role-based access, administrator ownership and least-privilege configuration where applicable. |
| Credentials | Credentials/API keys are not to be published or embedded in public content; authorised configuration only. |
| Data scope | Only data approved for the workflow should be exposed to connected systems or AI components. |
| AI review | AI-generated output remains subject to human review for business, financial, operational and customer-facing decisions. |
| Backups | Backup approach and restore expectations are verified before final handover where applicable. |
| Logging/monitoring | Basic logging and operational checks are incorporated according to the system scope. |
| Third parties | External providers remain subject to their own availability, account approval, pricing and terms. |

Responsible AI principle Use advanced AI only where it is genuinely required. Deterministic rules, parsers, conventional application logic and smaller/local models should be used where they provide better control, lower cost or greater predictability.

# 13. Measurement, Quality Gates and Acceptance

A programme level is considered complete only after the applicable quality checks have been performed and the agreed output is demonstrated to the company representative.

| Quality Gate | Acceptance Evidence |
| --- | --- |
| Functional test | Core functions execute according to the agreed scope. |
| Mobile/responsive test | Key user journeys are usable on representative mobile and desktop layouts. |
| Access-control test | Users/admins can access only the functions intended for their roles. |
| SEO verification | Basic page structure, titles and discoverability elements are present where applicable. |
| Security review | Baseline access, HTTPS/security settings and exposure risks are checked. |
| Data validation | Key business data displays/processes correctly for the selected workflow. |
| Workflow test | End-to-end flow can be demonstrated using defined scenarios. |
| Backup/deployment check | Production deployment and agreed continuity controls are verified. |
| Administrator acceptance | Company admin receives access, walkthrough and confirms basic operational readiness. |

## Suggested Programme KPIs

Percentage of participating companies completing required daily quality gates.

Percentage of companies with a deployable output by the end of their selected level.

Administrator-training completion rate.

Number of business processes digitised/automated under the agreed scope.

Post-programme adoption checks at 30, 60 and 90 days where follow-up is commissioned.

Issue closure rate from final testing to handover.

# 14. Commercial Proposal

| Item | Unit Price | Minimum / Condition |
| --- | --- | --- |
| Level 1 — Basic (3 days) | RM3,000 / company | Minimum 10 companies |
| Level 2 — Intermediate (3 days) | RM3,000 / company | Minimum 10 companies |
| Level 3 — Advanced (4 days) | RM5,000 / company | Minimum 10 companies |
| Full 10-Day Programme | RM11,000 / company | Basic + Intermediate + Advanced |
| Year 1 Infrastructure | RM500 / company / year | For agreed standard environment |
| Standard Year-1 Total | RM11,500 / company | Full programme + Year-1 infrastructure |
| Optional Initial AI Model Deployment | RM1,200 / company | Optional; not compulsory |
| Year-1 Total with Optional AI Deployment | RM12,700 / company | Only where AI add-on is selected |
| Year 2+ Infrastructure | RM1,000 / company / year | AI model/provider not included |
| Year 2+ AI Model / Provider | Not fixed | Selected/quoted separately |

## 14.1 Minimum Cohort Illustration — 10 Companies

| Scenario | Programme / Service | Cohort Value |
| --- | --- | --- |
| Basic cohort | 10 × RM3,000 | RM30,000 |
| Intermediate cohort | 10 × RM3,000 | RM30,000 |
| Advanced cohort | 10 × RM5,000 | RM50,000 |
| Full programme cohort | 10 × RM11,000 | RM110,000 |
| Full programme + Year-1 infrastructure | 10 × RM11,500 | RM115,000 |
| Full programme + infrastructure + optional AI deployment | 10 × RM12,700 | RM127,000 |

The cohort illustration is arithmetic based on the stated minimum cohort and unit prices. It does not include taxes, venue/logistics, domain fees, third-party subscriptions or out-of-scope custom development unless specifically quoted.

# 15. Scope Exclusions and Assumptions

Domain registration/renewal unless specifically included in a written quotation.

Payment-gateway fees, merchant fees, transaction charges or account-approval costs.

Third-party API usage, external AI/LLM usage and external SaaS subscriptions.

Premium software licences, commercial plugins or proprietary data sources.

Additional storage, GPU, high-compute workloads or non-standard infrastructure beyond the agreed environment.

Custom integrations, data migration or bespoke modules outside the confirmed scope.

Hardware, devices, scanners, POS equipment or networking equipment unless separately specified.

Content production at scale, professional photography/video or translation beyond the agreed workshop output.

Changes required because of third-party platform/API changes after implementation.

Assumption: Participating companies provide accurate company information, authorised data, content/assets and necessary third-party account access in time for the relevant module. Delays in these inputs may affect completion of dependent integrations.

# 16. Proposed Stakeholder Roles

The following roles are proposed for discussion only and should be confirmed in the final programme governance document.

| Stakeholder | Proposed Role — Subject to Confirmation |
| --- | --- |
| Programme organiser / MTDC stakeholder | Cohort coordination, programme governance, venue/calendar coordination, participant communication and commercial/administrative alignment as agreed. |
| UPM / UPM-MTDC ecosystem stakeholder | Potential venue/ecosystem/research or participant-engagement support where separately agreed; no role is assumed without confirmation. |
| AINNA | Programme design, implementation facilitation, technical build guidance, system/infrastructure setup, testing, deployment, admin training and handover within scope. |
| Participating SME | Nominate owner/admin, provide business requirements/data/assets, make scope decisions, test outputs, approve workflows and maintain authorised access. |
| Third-party providers | Provide merchant accounts, APIs, models, cloud/SaaS or other services under their own terms where selected. |

# 17. Pre-Programme Onboarding

To protect delivery time, each company should complete a readiness checklist before its module starts.

1.  Nominate company decision-maker and system administrator.

2.  Submit company profile, products/services, logo/brand assets and approved contact details.

3.  Provide existing domain/hosting information if applicable.

4.  Prepare product/SKU/pricing/stock data for the Intermediate level where applicable.

5.  Identify the top 3–5 operational pain points for Advanced-level discovery.

6.  List existing systems, spreadsheets, marketplaces, payment gateways and APIs that may need integration.

7.  Confirm which company data may be used and who is authorised to approve access.

8.  Complete readiness assessment for direct entry to Intermediate or Advanced.

# 18. 30/60/90-Day Continuity Roadmap

| Period | Focus | Suggested Actions |
| --- | --- | --- |
| First 30 days | Stabilise usage | Operate the system with real users; capture issues; verify content/data accuracy; close high-priority defects; confirm admin ownership. |
| By 60 days | Optimise workflows | Review usage patterns; simplify steps; add approved notifications/automation; refine dashboards; improve SEO/content and commerce flow. |
| By 90 days | Scale selectively | Evaluate additional modules/integrations; review AI model/provider choice; identify ROI/time-saving evidence; define the next implementation backlog. |

# 19. Risks and Mitigation

| Risk | Potential Impact | Mitigation |
| --- | --- | --- |
| Participant data/content not ready | Build delays | Pre-programme readiness checklist and deadline for required inputs. |
| Scope expands during delivery | Incomplete core output | Define module priorities and acceptance criteria before build; defer non-critical requests to backlog. |
| Third-party account/API unavailable | Integration cannot be completed | Use simulated/test flow where practical and document remaining dependency. |
| Participant skill variation | Uneven progress | Use structured checkpoints, templates and company-admin pairing. |
| AI output inconsistency | Incorrect or unsuitable output | Human review, constrained data scope, deterministic logic where suitable and explicit quality gates. |
| Security/access misconfiguration | Operational or data risk | Day-1 security baseline, role checks, final security verification and admin training. |
| Post-programme abandonment | Low adoption | Named administrator, handover checklist and 30/60/90-day roadmap. |

# 20. Terms and Commercial Conditions

All prices are in Malaysian Ringgit (RM) unless otherwise stated.

Rates are based on the minimum cohort of 10 participating companies per programme level.

Final payment schedule, taxes and invoicing terms are to be confirmed in the formal quotation/appointment document.

Programme dates, venue and exact daily hours are subject to organiser confirmation; 10 days refers to total delivery days.

Direct entry to Intermediate or Advanced is subject to readiness assessment and compatibility of existing systems/data.

Custom work outside the agreed module scope may require separate quotation and schedule.

Third-party costs and approvals remain outside AINNA’s direct control.

AINNA may recommend changes to the technical approach where needed to protect security, reliability or delivery feasibility, subject to agreed scope governance.

Intellectual property, source-code access, hosting ownership and support terms should be stated explicitly in the final contract/statement of work for the chosen deployment model.

# 21. Proposed Next Steps

1.  Confirm stakeholder sponsor, programme owner and approval pathway.

2.  Confirm whether the programme is to be branded as AINNA, MTDC × AINNA or UPM × MTDC × AINNA after formal approval.

3.  Confirm target cohort, SME profile and whether participants will take one level or the full 10-day pathway.

4.  Confirm delivery calendar and venue, including whether each module opens on Friday.

5.  Approve commercial structure, infrastructure model and any logistics/venue charges.

6.  Issue participant readiness form and collect company requirements before Day 1.

7.  Run final facilitator/technical readiness review before programme launch.

Decision requested Approve the 10-day modular structure and commercial basis for detailed programme scheduling, cohort recruitment and formal quotation development.

# Appendix A. Commercial Matrix

| Component | Per Company | 10-Company Minimum Cohort |
| --- | --- | --- |
| Basic — 3 days | RM3,000 | RM30,000 |
| Intermediate — 3 days | RM3,000 | RM30,000 |
| Advanced — 4 days | RM5,000 | RM50,000 |
| Full 10-Day Programme | RM11,000 | RM110,000 |
| Year-1 Infrastructure | RM500 | RM5,000 |
| Standard Year-1 Total | RM11,500 | RM115,000 |
| Optional Initial AI Deployment | RM1,200 | RM12,000 |
| Year-1 Total with Optional AI | RM12,700 | RM127,000 |
| Year-2+ Infrastructure | RM1,000/year | RM10,000/year |
| Year-2+ AI Model | Not fixed | Quoted/selected separately |

# Appendix B. Participant Preparation Checklist

☐  Company registration/name and approved public profile

☐  Logo and brand assets

☐  Product/service list

☐  Product photos/content where relevant

☐  Current website/domain/hosting details if available

☐  Contact/enquiry details

☐  Product/SKU/pricing/stock data for commerce participants

☐  Current sales/order/customer workflow

☐  Current spreadsheets/systems used

☐  Selected operational pain points

☐  Authorised admin representative

☐  Approved data/access list

☐  Payment gateway/API account details where relevant

☐  Any legal/compliance content required on the website/system

# Appendix C. Source References

Programme source / working page: AINNA UPM-MTDC programme page

MTDC official — UPM-MTDC Technology Centre: mtdc.com.my/upm-mtdc

MTDC official — Technology Centre Management: mtdc.com.my/technology-centre

UPM official — Industry & Community Relations context: UPM Office of Deputy Vice-Chancellor (Industry & Community Relations)

Commercial figures, programme structure and itinerary in this proposal reflect the revised programme requirements confirmed for this document. External institutional sources are used only for contextual background and do not imply endorsement.

AINNA

Build practical systems. Deploy responsibly. Improve continuously.